FIRST Robotics Competition Team Analyzer

Project Plan

| Author | Siqi Du |
| --- | --- |
| Version | v1.0.0 |
| Date | 4/4/26 |

# Project Approach

This project will aim to create a simple data analyzer and summarizer based off of CSV data obtained from previous FRC (FIRST Robotics Competition) competitions. It will present team and alliance data and stats in readable formats based off of a user’s menu input. This project will be developed in Java by me (the only developer), with all code written locally and managed using GitHub for version control.

# Project Timeline

Planning, Requirements, and Design Phase – 4/4/2026

Implementation Phase – Start 4/5/2026, Stop 4/13/2026

Testing Phase – Start 4/15/2026, Stop 4/19/2026

Safety Margin – Start 4/20/2026, Stop 4/30/2026

# Key Deliverables

- Planning, Requirements, and Design Phase

  - Plan, requirements, and design documents

- Implementation Phase

  - Classes for competition, teams, alliances

  - CSV reader -> statistics analyzer -> summarizer -> text UI menu

  - Complete code with version control on

- Testing Phase

  - First test on previous competition data

  - Will be at a competition during this phase, so I can also test on live data

- Safety Margin

  - If more testing is needed, I will be at FRC’s world championship during this period, so I can collect more data

# Team Member Roles

Solo developer: Siqi Du